Sponsor’s Project File Checklist for Local Let Contract Projects

Project files should include official documents, documentation of all approval actions, documentation that fully supports expenditure of funds, documentation of project decisions, and project correspondence.

Reviews can and will be conducted at any time during the course of the project.

Contract records (both Design and Construction)

Request for Qualifications with description of the scope of services being requested

List of selection and evaluation criteria that will be used to select consultant/firm

Cost estimate and scope of project being advertised

Proposals from all the firms that responded to the advertisement

Evaluation and ranking notes for the selection of the firm from each selection panel members and/or summary of evaluations and ranking

Negotiation records (e-mails, spreadsheets, phone records, meeting minutes, etc.)

Evaluation of firms’ performance on the contract

Also review FDM Chapter 8 for additional guidance.

Design Project records

Official documents, if applicable to project

State/Municipal Agreement

Concept Definition Report

Request to Advertise – Local Let Project

Request to Award – Local Let Project

Plan

Local Force Account Agreement

Documentation of all approval actions, if applicable to project

Cost Effectiveness Finding (CEF)

Environmental documents

Exception to Standards Report

Design Variance

Design Study Report (projects greater than $500,000 in construction)

R/W Plat and documents

Final Cost Effectiveness Finding (if different than initial CEF)

Certificate of Right of Way (form DT1899)

Utility Status Report (form DT1080)

Certificate of Coordination of Railroad Work With Highway Construction (form DT1804)

Documentation that fully supports expenditure of funds

All Contracts

Work Orders

Invoices (with progress reports)

Reimbursement Requests with back-up

Documentation of project decisions

Time extensions

Scope modifications

Project correspondence; including email

Local unit proposal for inclusion in local program (Project Application)

All project correspondence (between WisDOT, locals, FHWA, public, designer, DNR, utilities, etc.)

Project related meeting notes

Project related council minutes

Operational Planning Meeting minutes

Public Involvement

Documentation supporting environmental document

Archeological

Historic

Section 106

DNR Letter/Permits

Corps of Engineers

Construction Project Records

Executed Contract between the Sponsor and vendor/contractor

Copy of two-party contract between Sponsor and consultant for construction oversight

As-Built Plan

Request to Award with applicable back-up (bid forms)

DBE commitments forms

Contract Modifications and Prior Approval Justifications

Preconstruction Meeting minutes

Correspondence, email, videos, pictures, releases, as has been forwarded by Sponsor

Record of oversight by WisDOT representative (i.e. meeting minutes with attendance, field site visit reports with attendance)

Explanation of Variations (over/under quantities)

Notice to Proceed

Work Suspension (if applicable)

Buy America documentation

Contractor Certified Payrolls

Project Completion Certificate (Sponsor’s Guide form)

Construction Reimbursement Requests with backup (contractor pay applications, field review photos, cancelled checks, etc.)

Erosion Control Diary/Documentation

Curb Ramp Compliance Report